PROJECT PROGRESS REPORT
PROJECT PROGRESS REPORT
(Reporting No. 10 / 10)
Reporting Period: From 17/08/2026 To24/09/2026

1. Student Information

| Student Name | PATEL MAN VISHNUBHAI. |
| --- | --- |
| Enrollment Number | 25IC03CA053 |
| Program/Branch | MCA (CA)/ ICA |
| Semester | 3 |
| Contact Number | 8849948963 |
| Email ID | 25ic03ca053@ppsu.ac.in |

2. Project Details

| Type | Research Project |
| --- | --- |
| Department/Domain | MCA CA (DS/ML) /AI &ML |
| Mentor Name | Mr. Srikant Singh |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Project Title

- OpenCV - Based System for Crack Identification and Width Estimation

4. Progress During the Reporting Period

A. Previous Reporting Review

| Planned Task | Status | Remarks |
| --- | --- | --- |
| Complete Main Project Documentation | In Progress | Preparing complete project documentation, including methodology, system design, and results. |
| Research Paper Writing | In Progress | Working on the research paper based on project implementation and findings. |
| Review Research Papers and References | Completed | Reviewed relevant research papers and organized references. |
| Resolve Minor Project Bugs | In Progress | Identifying and fixing minor bugs to improve system stability. |
| Final System Testing | Completed | Tested all major modules and verified the complete workflow. |
| Finalize Screenshots and Result Analysis | In Progress | Organizing project screenshots and analysis results for documentation. |
| Final Presentation Preparation | Pending | Preparing the final presentation and project demonstration. |

B. Work Completed During This Reporting Period

- Reviewed the complete project workflow and verified all major modules.

- Organized project results, screenshots, and generated output files.

- Reviewed research papers and organized relevant references for the research paper.

- Started preparing the main project documentation, including methodology, system design, and results.

- Identified and worked on resolving minor project bugs.

- Performed additional testing to check system stability and measurement consistency.

- Analysed crack detection, width estimation, and risk classification results.

- Continued preparing the research paper based on the project implementation and findings.

C. Evidence / Deliverables Produced

| Sr. No. | Deliverable / Evidence | Description / Link / Attachment |
| --- | --- | --- |
| 1 | Completed Project Source Code | Final Python code with all integrated crack detection, measurement, and analysis modules. |
| 2 | Screenshots and Model Output | Crack detection results, width measurements, risk classification, and annotated images. |
| 3 | CSV and ZIP Reports | Generated CSV analysis reports and ZIP packages containing project outputs. |
| 4 | Final Testing Results | Testing and validation evidence for all completed project modules. |
| 5 | Project Documentation | Documentation covering project methodology, system design, implementation, and results. |
| 6 | Research Paper Review | Reviewed research papers, literature findings, and organized references. |
| 7 | Research Paper Draft | Draft containing the research objectives, methodology, implementation, and project findings. |
| 8 | Final Presentation Materials | Organized project screenshots, results, and materials for the final presentation and demonstration. |
| 9 | Project Repository | GitHub: https://github.com/ManPatel448/OpenCV-Based-System-for-Crack-Identification-and-Width-Estimation.git |

Image Upload:

Proper Validation Only Crack Image to use:

Crack Image:

Output:

D. Current Project Progress

Overall Project Completion: 100%

| Sr. No. | Project Component / Module | Status | Completion (%) |
| --- | --- | --- | --- |
| 1 | Library Installation | Completed | 100% |
| 2 | Import Libraries | Completed | 100% |
| 3 | Project Configuration | Completed | 100% |
| 4 | Image Upload | Completed | 100% |
| 5 | Image Preprocessing | Completed | 100% |
| 6 | Crack Segmentation | Completed | 100% |
| 7 | Crack Detection | Completed | 100% |
| 8 | Crack Width Estimation | Completed | 100% |
| 9 | Risk Classification | Completed | 100% |
| 10 | Result Visualization | Completed | 100% |
| 11 | CSV Report | Completed | 100% |
| 12 | ZIP Download | Completed | 100% |
| 13 | Main Project Documentation | In Progress | 70% |
| 14 | Research Paper Writing | In Progress | 50% |
| 15 | Minor Bug Fixes and Final Review | In Progress | 80% |

E. Challenges / Issues Faced

- Faced minor bugs during final project testing and system maintenance.

- Encountered challenges in organizing project results and screenshots for documentation.

- Faced difficulties in structuring the research paper and presenting technical findings clearly.

- Required additional verification of crack-width measurements and risk classification results.

- Needed to organize research references and maintain proper citation formats.

- Faced challenges in ensuring consistency between project outputs, analysis, and documentation.

F. Actions Taken / Solution Implemented

- Identified and resolved minor bugs to improve system stability.

- Organized project screenshots, output files, and analysis results for documentation.

- Reviewed crack detection and width estimation results for accuracy and consistency.

- Structured the main project documentation with methodology, system design, and results.

- Organized research papers, references, and citations for the research paper.

- Improved the presentation of technical findings and project outputs.

- Performed additional testing and verification of the completed system modules.

G. Plan for Next Reporting

- Complete the main project documentation with final results and analysis.

- Finalize the research paper writing and review its content.

- Resolve remaining minor bugs and perform final system verification.

- Organize final project screenshots, diagrams, and output evidence.

- Verify all references, citations, and research findings.

- Prepare the final project presentation and demonstration.

- Complete the final review and prepare all project files for submission.

H. Learning / Skills Acquired

- Improved Python and OpenCV skills through final testing and project maintenance.

- Gained practical experience in crack detection, width estimation, and result analysis.

- Enhanced debugging, troubleshooting, and problem-solving skills.

- Improved technical documentation and research paper writing skills.

- Learned research analysis, reference management, and citation formatting.

- Strengthened testing, validation, and quality assurance skills.

- Improved technical communication and project presentation skills.

5. Tasks Accomplished

- Completed final testing and verification of all major project modules.

- Organized project screenshots, output files, and crack analysis results.

- Reviewed research papers and finalized relevant references.

- Prepared the main project documentation structure and technical content.

- Analyzed crack detection, width estimation, and risk classification results.

- Identified and resolved minor project bugs.

- Improved system stability and verified measurement consistency.

- Continued research paper writing based on project implementation and findings.

6. Tasks in Progress / Next Plan

- Complete the main project documentation with final results and analysis.

- Finalize the research paper with proper references and citations.

- Resolve any remaining minor project bugs and perform final verification.

- Organize final screenshots, diagrams, and project output evidence.

- Review and refine the research findings and technical content.

- Prepare the final project presentation and demonstration.

- Complete the final review and prepare all project files for submission.

7. Learnings / Skills Acquired

- Improved Python programming and OpenCV skills through project development and testing.

- Gained practical knowledge of crack detection, segmentation, and width measurement.

- Enhanced debugging, troubleshooting, and system maintenance skills.

- Developed technical documentation and research paper writing skills.

- Improved research analysis, reference management, and citation formatting.

- Strengthened testing, validation, and result analysis skills.

- Improved technical communication, presentation, and project management skills.

References:

- Li, Y. (2026). Crack Detection and Semantic Segmentation in Concrete Structures Using an Improved Deep Learning-Based Framework. Journal of Engineering and Applied Science, 73, 107.

- Grzesiak, S., Nogatz, T., de Sousa, C., Kronenberger, M., Redenbach, C., & Pahn, M. (2026). In Situ 4D Image Analysis of Crack Width and Strain Changes in GFRP-Reinforced Concrete. Materials and Structures, 59, 197.

- Hassouna, M., Marzouk, M., & Fathalla, E. (2026). Automated Low-Cost Framework for Crack Measurements in RC Structures Using Deep Learning Approach. Scientific Reports, 16, 14678.

- Peng, S., Zhao, B., Cao, J., et al. (2026). A Review of Machine Learning-Based Methods for Concrete Crack Detection. Journal of Intelligent Construction, 4(2), 9180121.

Evaluation (To be filled by Mentor)

| Criteria | Bloom's Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks |
| --- | --- | --- | --- | --- | --- | --- |
| Progress as per Previous Plan | L3–Apply | All planned tasks completed | Most completed | Partial completion | Very little progress |  |
| Technical / Research Implementation | L4–Analyze | Excellent implementation with clear evidence | Good implementation | Basic implementation | Insufficient evidence |  |
| Quality of Deliverables | L5–Evaluate | High-quality, validated deliverables | Good quality | Acceptable | Poor / incomplete |  |
| Problem Solving & Challenges | L4–Analyze | Challenges clearly identified and effectively solved | Most issues addressed | Limited solutions | No clear effort |  |
| Planning for Next Phase | L6–Create | Clear, realistic and measurable plan | Mostly clear plan | Basic plan | No proper plan |  |
| Documentation & Presentation | L3–Apply | Well-structured and professional | Minor issues | Average clarity | Poor documentation |  |
| Total marks out of 100 |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Institute) Signature |
| --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________