PROJECT PROGRESS REPORT
PROJECT PROGRESS REPORT
(Reporting No. 05/10)
Reporting Period: From 13/08/2026 To 20/08/2026

1. Student Information

| Student Name | PATEL MAN VISHNUBHAI. |
| --- | --- |
| Enrollment Number | 25IC03CA053 |
| Program/Branch | MCA (CA)/ICA |
| Semester | 3 |
| Contact Number | 8849948963 |
| Email ID | 25ic03ca053@ppsu.ac.in |

2. Project Details

| Type | Research Project |
| --- | --- |
| Department/Domain | MCA CA(DS/ML) / AI & ML |
| Mentor Name | Srikant Singh |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Project Title

- OpenCV - Based System for Crack Identification and Width Estimation

4. Progress During the Reporting Period

A. Previous Reporting Review

| Planned Task | Status | Remarks |
| --- | --- | --- |
| Install & Import Libraries | Completed | Required Python and OpenCV libraries were imported successfully for image processing and crack analysis. |
| Project Configuration | Completed | Project name, output configuration and required processing settings were configured. |
| Output & Mask Directories | Completed | Directories for annotated images, crack masks and processed images were created successfully. |
| OpenCV Parameters | Completed | Gaussian blur, black-hat transformation, morphological kernel and minimum crack-area parameters were configured. |
| pixel-to-mm calibration | In Progress | Pixel-based measurement is implemented. Physical mm calibration requires a known reference measurement. |
| RISK CLASSIFICATION THRESHOLDS | In Progress | Risk classification thresholds are being configured based on estimated crack width and analysis results. |
| UPLOAD MULTIPLE IMAGES | Pending | Multiple input images can be uploaded for batch crack analysis. |
| CRACK LENGTH Management | Pending | Crack length extraction and measurement are being tested and refined for different crack shapes. |
| IMAGE ANALYSIS | Pending | Image preprocessing, crack detection, segmentation and measurement are being tested on uploaded images. |

B. Work Completed During This Reporting Period

- Activities/tasks completed

- Completed project setup, required library installation, image-upload functionality, output-directory configuration, and initial crack-image pre-processing.

- Modules/features developed

- Developed modules for image preprocessing, crack detection, crack-mask generation, multiple-image upload, crack length management, and result storage.

- Research or literature work completed

- Reviewed existing computer-vision techniques for crack detection, including Gaussian filtering, black-hat transformation, thresholding, morphological operations, crack length measurement, and pixel-to-mm calibration.

- Design/development/testing activities

- Designed the OpenCV processing pipeline and configured Gaussian blur, black-hat kernel, morphological operations, minimum crack-area filtering, and calibration parameters. Tested the system using multiple crack images.

- Results or outputs achieved

- Successfully generated processed images, crack masks, and annotated results. Initial crack detection and segmentation were achieved, while crack-width calibration and risk classification are currently being refined and validated.

| Sr.no | Deliverable / Evidence | Description |
| --- | --- | --- |
| 1 | Google Colab Source Code | Complete OpenCV crack detection and width estimation code. |
| 2 | Input Images | Multiple crack images used for testing. |
| 3 | Processed Images | Preprocessed and enhanced crack images. |
| 4 | Crack Masks | Binary masks showing detected crack regions. |
| 5 | Annotated Images | Images showing detected cracks and analysis results |
| 6 | Crack Measurement | Crack length and width measurement outputs. |
| 7 | Calibration | Pixel-to-mm calibration configuration and testing. |
| 8 | Risk Classification | Crack severity/risk classification results. |

C. Evidence / Deliverables Produced

D. Current Project Progress

Overall Project Completion: 30%

| Sr. No. | Project Component | Status | Completion |
| --- | --- | --- | --- |
| 1 | Project Setup & Configuration | Completed | 100% |
| 2 | Library Installation & Import | Completed | 100% |
| 3 | Image Upload | Completed | 100% |
| 4 | Image Preprocessing | In Progress | 70% |
| 5 | Crack Segmentation | In Progress | 10% |
| 6 | Crack Detection | Pending | 0% |
| 7 | Crack Width Estimation | Pending | 0% |
| 8 | Risk Classification | Pending | 0% |
| 9 | Result Visualization | Pending | 0% |
| 10 | CSV Report & ZIP Download | Pending | 0% |

E. Challenges / Issues Faced

- Image Quality Variation: Different crack images have variations in lighting, shadows, surface texture, resolution, and camera distance, which can affect crack detection accuracy.

- Crack Segmentation: Separating actual cracks from concrete texture, noise, shadows, and other dark regions is challenging.

- Parameter Selection: Selecting suitable Gaussian blur, black-hat kernel, morphological kernel, threshold, and minimum crack-area values requires testing and tuning.

- Crack Width Estimation: Accurate crack-width measurement requires reliable segmentation and skeletonization of the detected crack.

- Pixel-to-MM Calibration: Converting pixel measurements into real-world millimeters requires a proper reference object and consistent camera conditions.

- Risk Classification: Defining appropriate Low, Medium, and High-risk thresholds requires reliable crack-width measurements and validation.

- Multiple Image Processing: Processing multiple images consistently requires proper file handling, output management, and error handling.

F. Actions Taken / Solution Implemented

- Installed and configured all required Python and OpenCV libraries.

- Configured project directories for processed images, crack masks, and annotated results.

- Applied Gaussian blur to reduce image noise and surface variations.

- Configured black-hat transformation to enhance dark crack regions.

- Applied morphological operations to improve crack segmentation and remove noise.

- Set minimum crack-area filtering to eliminate unwanted small regions.

- Configured pixel-to-mm calibration for physical crack-width measurement.

- Prepared the system configuration for crack detection, width estimation, and risk classification.

- Planned multiple-image processing and result storage for further testing and validation.

G. Plan for Next Reporting

| Sr. No. | Planned Activity | Expected Deliverable | Target Date |
| --- | --- | --- | --- |
| 1 | Image upload, preprocessing and module completion | Working image upload and pre-processing module | 27/August/2026 |
| 2 | Crack segmentation, detection and width estimation | Crack masks, detected cracks, length and width measurements | 03/September/2026 |
| 3 | Risk classification, visualization and reporting | Risk classification, annotated results and CSV report | 10/September/2026 |
| 4 | Final testing, optimization and documentation | Tested and optimized system with complete documentation | 17/September/2026 |
| 5 | Final demonstration, presentation and viva preparation | Final project, presentation, report and viva-ready system | 24/September/2026 |

H. Learning / Skills Acquired

- Learned Python and OpenCV libraries for computer-vision-based image processing.

- Gained knowledge of image preprocessing techniques such as grayscale conversion, Gaussian filtering, and noise reduction.

- Learned black-hat morphological transformation for enhancing dark crack regions.

- Developed understanding of thresholding, morphological operations, and crack segmentation.

- Learned techniques for crack detection, skeletonization, and crack length estimation.

- Gained knowledge of pixel-based crack width measurement and pixel-to-mm calibration.

- Learned basic risk classification based on crack measurement results.

- Learned result visualization and management of processed images and crack masks.

4. Tasks Accomplished

- Installed and configured the required Python and OpenCV libraries.

- Imported and verified all required project libraries.

- Configured the project structure and output directories.

- Configured OpenCV parameters for image preprocessing and crack enhancement.

- Implemented output folders for annotated images, crack masks, and processed images.

- Configured pixel-to-mm calibration parameters for crack-width measurement.

- Prepared the project framework for image upload and crack analysis.

- Prepared the system for crack segmentation, detection, width estimation, risk classification, and result reporting.

5. Tasks in Progress / Next Plan

- Develop multiple-image upload and image preprocessing functionality.

- Implement crack segmentation and accurate crack detection.

- Develop crack length and width estimation using skeletonization and calibration.

- Implement risk classification based on crack measurements.

- Develop result visualization with annotated images and crack masks.

- Implement CSV report generation and ZIP download functionality.

- Perform testing, error handling, parameter optimization, and accuracy validation.

6. Learnings / Skills Acquired

- Learned Python, NumPy, Pandas, OpenCV, and Scikit-image for image processing and analysis.

- Gained practical knowledge of image preprocessing, Gaussian filtering, and noise reduction.

- Learned black-hat transformation and morphological operations for crack enhancement and segmentation.

- Developed understanding of crack detection, skeletonization, and crack length estimation techniques.

- Learned pixel-based crack-width measurement and pixel-to-mm calibration concepts.

- Gained experience in configuring image-analysis parameters and managing processing outputs.

References:

- Deng, J., Singh, A., Zhou, Y., Lu, Y., & Lee, V. C.-S. (2022). Review on computer vision-based crack detection and quantification methodologies for civil structures. Construction and Building Materials, 356, 129238.

- Yu, L. (2022). Intelligent Crack Detection and Quantification in the Concrete Bridge: A Deep Learning-Assisted Image Processing Approach. Advances in Civil Engineering, 2022, 1813821.

- Dung, C. V. (2019). Autonomous concrete crack detection using deep fully convolutional neural network. Automation in Construction.

- Mohan, A., & Poobal, S. (2018). Crack detection using image processing: A critical review and analysis. Alexandria Engineering Journal, 57(2), 787–798.

Evaluation (To be filled by Mentor)

| Criteria | Bloom's Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks |
| --- | --- | --- | --- | --- | --- | --- |
| Progress as per Previous Plan | L3–Apply | All planned tasks completed | Most completed | Partial completion | Very little progress |  |
| Technical / Research Implementation | L4–Analyze | Excellent implementation with clear evidence | Good implementation | Basic implementation | Insufficient evidence |  |
| Quality of Deliverables | L5–Evaluate | High-quality, validated deliverables | Good quality | Acceptable | Poor / incomplete |  |
| Problem Solving & Challenges | L4–Analyze | Challenges clearly identified and effectively solved | Most issues addressed | Limited solutions | No clear effort |  |
| Planning for Next Phase | L6–Create | Clear, realistic and measurable plan | Mostly clear plan | Basic plan | No proper plan |  |
| Documentation & Presentation | L3–Apply | Well-structured and professional | Minor issues | Average clarity | Poor documentation |  |
| Total marks out of 100 |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Institute) Signature |
| --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________