PROJECT PROGRESS REPORT
PROJECT PROGRESS REPORT
(Reporting No. 06 / 10)
Reporting Period: From 20/07/2026 To 27/08/2026

1. Student Information

| Student Name | MAN VISHNUBHAI PATEL |
| --- | --- |
| Enrollment Number | 25IC03CA053 |
| Program/Branch | MCA / ICA |
| Semester | 3 |
| Contact Number | 8849948963 |
| Email ID | 25ic03ca053@ppsu.ac.in |

2. Project Details

| Type | Research Project |
| --- | --- |
| Department/Domain | MCA (DS/ML) /AI &ML |
| Mentor Name | Mr. Srikant Singh |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Project Title

- OpenCV - Based System for Crack Identification and Width Estimation

4. Progress During the Reporting Period

A. Previous Reporting Review

| Planned Task | Status | Remarks |
| --- | --- | --- |
| Install & Import Libraries | Completed | Required libraries were installed and imported successfully for image processing and crack analysis. |
| Project Configuration | Completed | Project configuration, output directories, and OpenCV parameters were successfully configured. |
| Output & Mask Directories | Completed | Directories for processed images, crack masks, and annotated images were created successfully. |
| OpenCV Parameters | Completed | Gaussian blur, black-hat transformation, morphological processing, and crack-area parameters were configured and tested. |
| Pixel-to-mm Calibration | Completed | Pixel-to-mm calibration parameters were configured and integrated with crack-width estimation; validation using a known reference measurement is being completed. |
| Image Upload | Completed | Image upload functionality was implemented and tested for crack-image analysis. |
| Image Preprocessing | Completed | Image preprocessing was implemented to improve image quality and prepare images for crack analysis. |
| Crack Segmentation | Completed | Crack regions were segmented using image-processing and morphological techniques. |
| Crack Detection | Completed | Crack detection was implemented and tested on input images. |
| Crack Width Estimation | Completed | Crack-width estimation was implemented using detected crack regions and calibration settings. |
| Risk Classification | Completed | Risk-level classification is being developed using measured crack characteristics and defined severity thresholds. |
| Result Visualization | In Progress | Final annotated result visualization is being developed to display detected cracks, measurements, and risk information. |

B. Work Completed During This Reporting Period

- Image Upload: Implemented and tested image upload functionality for crack analysis.

- Image Preprocessing: Completed preprocessing using grayscale conversion, Gaussian filtering and crack enhancement techniques.

- Crack Segmentation: Implemented segmentation to separate crack regions from the background.

- Crack Detection: Developed and tested the crack detection process using OpenCV.

- Crack Width Estimation: Implemented crack-width measurement using detected crack regions and calibration settings.

- Output Management: Generated processed images, crack masks and annotated image outputs.

- Testing: Tested the developed modules using crack images and reviewed the generated results.

C. Evidence / Deliverables Produced

| Sr. No. | Deliverable / Evidence | Description / Link / Attachment |
| --- | --- | --- |
| 1 | Project Source Code | Updated Google Colab source code containing the implemented crack identification and width estimation modules. |
| 2 | Image Upload Evidence | Screenshot/output showing successful upload of crack images for analysis. |
| 3 | Pre-processed Images | Processed images generated after image preprocessing and crack enhancement. |
| 4 | Crack Segmentation Results | Binary crack-mask outputs showing the segmented crack regions. |
| 5 | Crack Detection Results | Output images showing the detected crack regions from the input images. |
| 6 | Crack Width Estimation | Crack-width measurement results obtained from the detected crack regions. |
| 7 | Pixel-to-mm Calibration | Configured calibration parameters for converting pixel-based crack measurements into millimeter. |
| 8 | Annotated Images | Output images containing detected cracks and corresponding measurement information. |
| 9 | Testing Evidence | Screenshots and results obtained by testing the completed modules with crack images. |
| 10 | Project Progress Evidence | Updated project structure showing Modules 1–8 completed, with Risk Classification, Result Visualization, CSV Report, and ZIP Download remaining for further development. |

Project Details:

Image Upload Functions:

Processing Image Functions:

D. Current Project Progress

Overall Project Completion: 70 %

| Sr. No. | Project Component | Status | Completion |
| --- | --- | --- | --- |
| 1 | Library Installation | Completed | 100% |
| 2 | Import Libraries | Completed | 100% |
| 3 | Project Configuration | Completed | 100% |
| 4 | Image Upload | Completed | 100% |
| 5 | Image Preprocessing | Completed | 100% |
| 6 | Crack Segmentation | Completed | 100% |
| 7 | Crack Detection | Completed | 100% |
| 8 | Crack Width Estimation | Completed | 100% |
| 9 | Risk Classification | In Progress | 50% |
| 10 | Result Visualization | In Progress | 50% |
| 11 | CSV Report | Pending | 0% |
| 12 | ZIP Download | Pending | 0% |

E. Challenges / Issues Faced

- Variations in image quality, lighting, shadows, surface texture, and camera conditions affected crack detection.

- Selecting suitable image-processing techniques and OpenCV parameters required research and experimentation.

- Different crack sizes, shapes, orientations, and image resolutions made consistent analysis challenging.

- Accurate crack segmentation, thin-crack detection, width estimation, and pixel-to-mm calibration required parameter tuning.

- Multiple test images were required to identify errors and improve detection and measurement reliability.

- Integrating detection, measurement, risk classification, visualization, and reporting into one workflow required additional testing and development.

F. Actions Taken / Solution Implemented

- Applied Gaussian filtering to reduce image noise.

- Used black-hat transformation to enhance dark crack regions.

- Applied morphological operations to improve crack segmentation.

- Used minimum crack-area filtering to remove unwanted small regions.

- Implemented crack detection based on the segmented crack regions.

- Implemented crack-width estimation using the detected crack information.

- Configured pixel-to-mm calibration for physical crack-width measurement.

- Tested the developed modules with multiple crack images.

G. Plan for Next Reporting

| Sr. No. | Planned Activity | Expected Deliverable | Target Date |
| --- | --- | --- | --- |
| 1 | Complete Risk Classification | Low, Medium and High-risk classification results | 03 September 2026 |
| 2 | Complete Result Visualization | Annotated images with crack detection, length, width and risk information | 03 September 2026 |
| 3 | CSV Report generation | Structured CSV file containing crack analysis and measurement results | 10 September 2026 |
| 4 | ZIP Download functionality | Downloadable ZIP containing images, masks and reports | 10 September 2026 |
| 5 | Perform complete system testing and error handling | Tested and stable crack-analysis system | 17 September 2026 |
| 6 | Optimize parameters and complete final validation | Improved detection accuracy and validated results | 17 September 2026 |
| 7 | Complete project documentation and final demonstration | Final project report, presentation and demonstration-ready system | 24 September 2026 |

H. Learning / Skills Acquired

- Learned image pre-processing, crack segmentation, crack detection, skeletonization, crack length and width estimation, and pixel-to-mm calibration.

- Gained practical experience with Python, OpenCV, NumPy, Pandas, Matplotlib, Scikit-image, and Google Colab.

- Developed research skills through literature review and analysis of existing crack detection techniques.

- Improved problem-solving skills by handling image noise, lighting variations, thin cracks, segmentation errors, and measurement issues.

- Gained testing skills by testing image-processing modules with multiple crack images and reviewing results.

- Improved documentation skills through technical reporting, result recording, and project documentation.

- Developed teamwork and communication skills through progress discussions, technical explanations, and project presentations.

4. Tasks Accomplished

- Completed installation and import of all required Python and image-processing libraries.

- Completed project configuration and created output directories for processed images, crack masks, and annotated images.

- Implemented image upload and image preprocessing functionality.

- Implemented crack segmentation and crack detection using OpenCV-based techniques.

- Implemented crack width estimation with pixel-to-mm calibration configuration.

- Tested the developed modules using multiple crack images and reviewed the generated outputs.

- Prepared the system for risk classification, result visualization, CSV reporting, and ZIP download.

5. Tasks in Progress / Next Plan

- Complete the risk classification module using crack-width measurements and defined severity thresholds.

- Complete result visualization with detected cracks, crack length, crack width, and risk status.

- Develop CSV report generation for storing image-wise crack analysis results.

- Implement ZIP download functionality for annotated images, crack masks, processed images, and CSV reports.

- Perform complete system testing using multiple crack images and identify remaining errors.

- Optimize OpenCV parameters and improve crack detection and measurement accuracy.

- Complete final validation, documentation, project integration, and demonstration preparation.

6. Learnings / Skills Acquired

- Gained practical knowledge of OpenCV-based image processing and automated crack analysis.

- Learned techniques for crack preprocessing, enhancement, segmentation, and detection.

- Developed understanding of crack skeletonization, length measurement, and width estimation.

- Learned pixel-to-mm calibration for converting image measurements into real-world dimensions.

- Improved Python programming skills using NumPy, Pandas, Matplotlib, and Scikit-image.

- Gained experience in Google Collab, multiple-image processing, output management, and result analysis.

- Improved problem-solving, testing, debugging, and validation skills during system development.

- Developed technical documentation and research skills for presenting project methodology and results.

References:

- Ramasamy, L., & Vijayan, P. (2026). Advanced Image Processing and Deep Learning Methods for Automated Crack Detection in Civil Engineering Structures: A Comprehensive Review. Asian Journal of Civil Engineering.

- Li, Y. (2026). Crack Detection and Semantic Segmentation in Concrete Structures Using an Improved Deep Learning-Based Framework. Journal of Engineering and Applied Science, 73, 107

- Grzesiak, S., Nogatz, T., de Sousa, C., Kronenberger, M., Redenbach, C., & Pahn, M. (2026). In Situ 4D Image Analysis of Crack Width and Strain Changes in GFRP-Reinforced Concrete. Materials and Structures, 59, 197.

Evaluation (To be filled by Mentor)

| Criteria | Bloom's Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks |
| --- | --- | --- | --- | --- | --- | --- |
| Progress as per Previous Plan | L3–Apply | All planned tasks completed | Most completed | Partial completion | Very little progress |  |
| Technical / Research Implementation | L4–Analyze | Excellent implementation with clear evidence | Good implementation | Basic implementation | Insufficient evidence |  |
| Quality of Deliverables | L5–Evaluate | High-quality, validated deliverables | Good quality | Acceptable | Poor / incomplete |  |
| Problem Solving & Challenges | L4–Analyze | Challenges clearly identified and effectively solved | Most issues addressed | Limited solutions | No clear effort |  |
| Planning for Next Phase | L6–Create | Clear, realistic and measurable plan | Mostly clear plan | Basic plan | No proper plan |  |
| Documentation & Presentation | L3–Apply | Well-structured and professional | Minor issues | Average clarity | Poor documentation |  |
| Total marks out of 100 |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Institute) Signature |
| --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________