PROJECT PROGRESS REPORT
PROJECT PROGRESS REPORT
(Reporting No.  07/ 10)
Reporting Period: From 27/08/2026 To 03/09/2026

1. Student Information

| Student Name | MAN VISHNUBHAI PATEL |
| --- | --- |
| Enrollment Number | 25IC03CA053 |
| Program/Branch | MCA / ICA |
| Semester | 3 |
| Contact Number | 8849948963 |
| Email ID | 25ic03ca053@ppsu.ac.in |

2. Project Details

| Type | Research Project |
| --- | --- |
| Department/Domain | MCA (DS/ML) /AI &ML |
| Mentor Name | Mr. Srikant Singh |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Project Title

- OpenCV - Based System for Crack Identification and Width Estimation

4. Progress During the Reporting Period

A. Previous Reporting Review

| Planned Task | Status | Remarks |
| --- | --- | --- |
| Install & Import Libraries | Completed | Required libraries were installed and imported successfully for image processing and crack analysis. |
| Project Configuration | Completed | Project configuration, output directories, and OpenCV parameters were successfully configured. |
| Output & Mask Directories | Completed | Directories for processed images, crack masks, and annotated images were created successfully. |
| OpenCV Parameters | Completed | Gaussian blur, black-hat transformation, morphological processing, and crack-area parameters were configured and tested. |
| Pixel-to-mm Calibration | Completed | Pixel-to-mm calibration was configured and integrated with crack-width estimation. |
| Image Upload | Completed | Image upload functionality was implemented and tested for crack-image analysis. |
| Image Preprocessing | Completed | Image preprocessing was implemented to improve image quality and prepare images for analysis. |
| Crack Segmentation | Completed | Crack regions were successfully segmented using image-processing and morphological techniques. |
| Crack Detection | Completed | Crack detection was implemented and tested on input images. |
| Crack Width Estimation | Completed | Crack-width estimation was implemented using detected crack regions and calibration settings. |
| Risk Classification | Completed | Risk classification was implemented based on the measured crack characteristics and defined thresholds. |
| Result Visualization | Completed | Annotated results were generated to display detected cracks and measurement information. |
| CSV Report | Pending | CSV report generation is remaining and will be implemented in the next development phase. |
| ZIP Download | Pending | ZIP download functionality for project outputs is remaining and will be implemented after CSV report generation. |

B. Work Completed During This Reporting Period

- Activities/Tasks Completed: Completed risk classification and result visualization, integrated the developed modules, and performed testing on multiple crack images.

- Modules/Features Developed: Developed and integrated risk classification and annotated result visualization features with the existing crack detection and width estimation modules.

- Research/Literature Work Completed: Reviewed research papers related to crack severity classification, crack-width measurement, image processing, and computer-vision-based structural crack analysis.

- Design/Development/Testing Activities: Improved the image-analysis workflow, tested crack detection and width estimation results, checked calibration settings, and resolved implementation issues.

- Results/Outputs Achieved: Successfully generated crack detection, crack-width measurement, risk classification, and annotated image results; CSV report generation and ZIP download remain pending.

C. Evidence / Deliverables Produced

| Sr. No. | Deliverable / Evidence | Description / Link / Attachment |
| --- | --- | --- |
| 1 | Risk Classification Output | Generated crack risk classification results based on the measured crack characteristics. |
| 2 | Result Visualization | Annotated images showing detected crack regions, measurements, and risk status. |
| 3 | Crack Detection Results | Tested outputs showing successfully identified crack regions in input images. |
| 4 | Crack Width Estimation Results | Generated crack-width measurements using the implemented calibration settings. |
| 5 | Testing Evidence | Screenshots and outputs obtained from testing the integrated crack-analysis modules. |
| 6 | Updated Source Code | Updated Google Colab code containing the completed crack analysis, measurement, risk classification, and visualization modules. |
| 7 | CSV Report | CSV generation will be completed. |
| 8 | ZIP Download | Pending — ZIP download of generated results will be completed after CSV report implementation. |

Original Image:

Quick result table generated

Width Formula Verification

Crack Measurement Points

D. Current Project Progress

Overall Project Completion: 95%

| Sr. No. | Project Component | Status | Completion |
| --- | --- | --- | --- |
| 1 | Library Installation | Completed | 100% |
| 2 | Import Libraries | Completed | 100% |
| 3 | Project Configuration | Completed | 100% |
| 4 | Image Upload | Completed | 100% |
| 5 | Image Preprocessing | Completed | 100% |
| 6 | Crack Segmentation | Completed | 100% |
| 7 | Crack Detection | Completed | 100% |
| 8 | Crack Width Estimation | Completed | 100% |
| 9 | Risk Classification | Completed | 100% |
| 10 | Result Visualization | Completed | 100% |
| 11 | CSV Report | Completed | 100% |
| 12 | ZIP Download | Working | 20% |

E. Challenges / Issues Faced

- Variations in crack images, such as different lighting conditions, shadows, surface textures, image quality, and crack patterns, affected the consistency of image analysis.

- Selecting suitable OpenCV parameters for Gaussian filtering, black-hat transformation, morphological operations, and crack-area filtering required repeated testing and adjustment.

- Some thin, broken, or low-contrast cracks were difficult to distinguish from background noise and concrete surface patterns.

- Accurate crack-width estimation and pixel-to-mm calibration required proper calibration settings and testing with different crack images.

- During system integration, maintaining consistent results between crack detection, measurement, risk classification, and visualization modules required additional debugging and testing.

- Testing with multiple images revealed variations in detection and measurement results, requiring parameter optimization and result validation.

- The final ZIP Download functionality is still pending and needs to be integrated with the generated annotated images, crack masks, processed images, and CSV report.

F. Actions Taken / Solution Implemented

- Improved crack-image preprocessing using grayscale conversion, Gaussian filtering, black-hat transformation, thresholding, and morphological operations to reduce noise and enhance crack regions.

- Tuned OpenCV parameters such as Gaussian kernel, black-hat kernel, morphological kernel, minimum crack area, and closing iterations to improve detection consistency.

- Implemented crack segmentation and detection to identify crack regions from processed images.

- Implemented skeletonization-based crack analysis for extracting crack structure and supporting length and width measurement.

- Integrated pixel-to-mm calibration with crack-width estimation to obtain measurable crack dimensions.

- Implemented and refined risk classification using defined crack-width/severity thresholds.

- Developed annotated result visualization to display detected crack regions and measurement information clearly.

- Tested the complete analysis workflow with multiple crack images, reviewed outputs, and corrected processing issues found during testing.

- Completed the CSV report generation for storing image-wise crack analysis results.

- ZIP Download functionality remains the only pending feature and will be completed in the next reporting period.

G. Plan for Next Reporting

| Sr. No. | Planned Activity | Expected Deliverable | Target Date |
| --- | --- | --- | --- |
| 1 | Complete ZIP Download functionality | ZIP file containing annotated images, crack masks, processed images, and CSV report | 17 September 2026 |
| 2 | Perform final system testing and error handling | Fully tested and stable integrated system | 17 September 2026 |
| 3 | Complete final validation, documentation, and project demonstration | Final validated system, complete project report, and demonstration-ready project | 24 September 2026 |

H. Learning / Skills Acquired

- Technical Skills: Improved practical skills in crack segmentation, detection, width estimation, pixel-to-mm calibration, risk classification, and result visualization.

- Programming Tools: Strengthened skills in Python, OpenCV, NumPy, Pandas, Matplotlib.

- Frameworks: Gained practical experience using OpenCV and Scikit-image for image processing and skeletonization.

- Research Skills: Improved literature review and analysis skills related to computer-vision-based crack detection and structural crack measurement.

- Problem-Solving Skills: Learned to identify and resolve issues related to image noise, thin cracks, parameter selection, segmentation, and measurement accuracy.

- Testing Skills: Gained experience in testing the integrated system with multiple crack images and analysing the generated outputs.

- Documentation Skills: Improved technical documentation, result recording, progress reporting, and project report preparation.

- Teamwork / Communication Skills: Improved communication and presentation skills through project discussions, progress reviews, and explanation of technical development.

4. Tasks Accomplished

- Completed the Risk Classification module based on crack-width measurements and defined severity thresholds.

- Completed Result Visualization with annotated crack images and measurement information.

- Completed CSV Report generation for storing crack analysis results and measurements.

- Integrated the completed modules into the overall crack identification and width estimation workflow.

- Performed testing and validation using multiple crack images and reviewed the generated outputs.

- Improved system performance through parameter tuning, debugging, and error handling.

- Verified the pixel-to-mm calibration and crack-width estimation results.

- Completed the major project components; only ZIP Download functionality remains pending.

5. Tasks in Progress / Next Plan

- Complete the ZIP Download functionality to package all generated project outputs into a single downloadable ZIP file.

- Perform final system testing and error handling after integrating the ZIP download feature.

- Validate the complete workflow from image upload to crack detection, width estimation, risk classification, visualization, CSV report, and ZIP download.

- Finalize project optimization and documentation based on the testing results.

- Prepare the final project demonstration, presentation, and viva.

6. Learnings / Skills Acquired

- Learned to design and organize a complete project workflow from individual modules to final output.

- Improved code integration and modular development skills by connecting multiple project components.

- Gained experience in interpreting project results and identifying areas requiring improvement.

- Learned effective debugging and error-resolution approaches during development and testing.

- Improved understanding of project planning, progress tracking, and milestone management.

- Developed skills in preparing and presenting technical project information clearly and systematically.

References:

- Hassouna, M., Marzouk, M., & Fathalla, E. (2026). Automated Low-Cost Framework for Crack Measurements in RC Structures Using Deep Learning Approach. Scientific Reports, 16, 14678.

- Chen, W., Peng, Z., Chen, X., Zhao, L., Xu, T., Li, Q., Huang, X., & Kannangara, K. K. P. M. (2026). Concrete Crack Detection and Classification Methods Based on Machine Vision and Deep Learning. Sensors, 26(8), 2381.

- Bodke, K., Bhirud, S., & Sangle, K. K. (2026). Enhanced Crack Width and Depth Measurement through Binary Image Processing and Geometric Analysis. Scientific Visualization, 18(1), 49–61.

Evaluation (To be filled by Mentor)

| Criteria | Bloom's Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks |
| --- | --- | --- | --- | --- | --- | --- |
| Progress as per Previous Plan | L3–Apply | All planned tasks completed | Most completed | Partial completion | Very little progress |  |
| Technical / Research Implementation | L4–Analyze | Excellent implementation with clear evidence | Good implementation | Basic implementation | Insufficient evidence |  |
| Quality of Deliverables | L5–Evaluate | High-quality, validated deliverables | Good quality | Acceptable | Poor / incomplete |  |
| Problem Solving & Challenges | L4–Analyze | Challenges clearly identified and effectively solved | Most issues addressed | Limited solutions | No clear effort |  |
| Planning for Next Phase | L6–Create | Clear, realistic and measurable plan | Mostly clear plan | Basic plan | No proper plan |  |
| Documentation & Presentation | L3–Apply | Well-structured and professional | Minor issues | Average clarity | Poor documentation |  |
| Total marks out of 100 |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Institute) Signature |
| --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________