PROJECT PROGRESS REPORT
PROJECT PROGRESS REPORT
(Reporting No. 08/ 10)
Reporting Period: From 04/09/2026 To 10/09/2025

1. Student Information

| Student Name | MAN VISHNUBHAI PATEL |
| --- | --- |
| Enrollment Number | 25IC03CA053 |
| Program/Branch | MCA / ICA |
| Semester | 3 |
| Contact Number | 8849948963 |
| Email ID | 25ic03ca053@ppsu.ac.in |

2. Project Details

| Type | Research Project |
| --- | --- |
| Department/Domain | MCA (DS/ML) /AI &ML |
| Mentor Name | Mr. Srikant Singh |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Project Title

- OpenCV - Based System for Crack Identification and Width Estimation

4. Progress During the Reporting Period

A. Previous Reporting Review

| Planned Task | Status | Remarks |
| --- | --- | --- |
| Install & Import Libraries | Completed | Required libraries were successfully installed and imported. |
| Project Configuration | Completed | Project settings, output directories, and OpenCV parameters were finalized. |
| Output & Mask Directories | Completed | Required folders for processed images, crack masks, and annotated results were completed. |
| OpenCV Parameters | Completed | Image-processing parameters were configured and optimized through testing. |
| Pixel-to-mm Calibration | Completed | Calibration settings were integrated with crack-width estimation. |
| Image Upload | Completed | Multiple crack-image upload and processing were completed successfully. |
| Image Preprocessing | Completed | Preprocessing and crack-enhancement operations were implemented and tested. |
| Crack Segmentation | Completed | Crack regions were successfully segmented from processed images. |
| Crack Detection | Completed | Crack detection was implemented and validated using test images. |
| Crack Width Estimation | Completed | Crack-width measurements were generated using the detected crack regions and calibration settings. |
| Risk Classification | Completed | Risk classification was implemented using the defined crack-measurement thresholds. |
| Result Visualization | Completed | Annotated images and crack-analysis results were generated successfully. |
| CSV Report | Completed | CSV reporting was implemented to store crack measurements and analysis results. |
| ZIP Download | In Progress | ZIP packaging and download of annotated images, crack masks, processed images, and CSV reports are being finalized. |

B. Work Completed During This Reporting Period

- Activities/tasks completed major development tasks and integrated the main system workflow.

- Modules/features developed Completed crack detection, width estimation, risk classification, visualization, and CSV report modules.

- Research or literature work completed Reviewed recent research papers related to crack detection, image processing, and crack-width measurement.

- Design/development/testing activities Tested the system with multiple crack images and improved detection, measurement, and result accuracy.

- Results or outputs achieved Successfully generated crack detection results, width measurements, risk classification, visual outputs, and CSV reports. Only ZIP Download is pending (5%).

C. Evidence / Deliverables Produced

| Sr. No. | Deliverable / Evidence | Description / Link / Attachment |
| --- | --- | --- |
| 1 | Crack Detection & Width Estimation Output | Sample images showing detected cracks and measured crack width. |
| 2 | Risk Classification & Visualization | Annotated results showing crack severity and visual analysis output. |
| 3 | CSV Report & Source Code | Generated CSV analysis report and updated project source code. |

Google Colab Link: https://colab.research.google.com/drive/1_fe2jRsdn8JjweJfbfACJxXuQkFeZ204#scrollTo=2wq_Ojcvhjku

Output:

Zip File Creating:

Crack Analysis Result:

D. Current Project Progress

Overall Project Completion: 95%

| Sr. No. | Project Component | Status | Completion |
| --- | --- | --- | --- |
| 1 | Library Installation | Completed | 100% |
| 2 | Import Libraries | Completed | 100% |
| 3 | Project Configuration | Completed | 100% |
| 4 | Image Upload | Completed | 100% |
| 5 | Image Preprocessing | Completed | 100% |
| 6 | Crack Segmentation | Completed | 100% |
| 7 | Crack Detection | Completed | 100% |
| 8 | Crack Width Estimation | Completed | 100% |
| 9 | Risk Classification | Completed | 100% |
| 10 | Result Visualization | Completed | 100% |
| 11 | CSV Report | Completed | 100% |
| 12 | ZIP Download | Working | 90% |

E. Challenges / Issues Faced

- Faced challenges in ZIP Download implementation for combining all generated outputs into a single ZIP file.

- Managing multiple output folders such as images, masks, processed images, and CSV files required proper file handling.

- Ensuring the ZIP file contains the latest generated results without missing or duplicate files.

- Faced minor issues during system testing and integration of the final output modules.

- Required additional testing and debugging to make the ZIP Download feature reliable and user-friendly.

F. Actions Taken / Solution Implemented

- Implemented ZIP file creation to combine all project outputs into one package.

- Organized annotated images, crack masks, processed images, and CSV reports into separate folders.

- Added proper file and folder handling to avoid missing or duplicate files.

- Tested the ZIP generation process with different project outputs.

- Debugged and improved the ZIP Download functionality for reliable final integration.

- Continued testing the remaining ZIP feature, which is currently 90% completed.

G. Plan for Next Reporting

| Sr. No. | Planned Activity | Expected Deliverable | Target Date |
| --- | --- | --- | --- |
| 1 | Complete ZIP Download functionality | Final ZIP package containing images, masks, processed images, and CSV report | 17 Sept 2026 |
| 2 | Perform final system testing and debugging | Tested and error-free complete workflow | 17 Sept 2026 |
| 3 | Finalize documentation and project demonstration | Final report, screenshots, presentation, and demo | 24 Sept 2026 |

H. Learning / Skills Acquired

- Technical Skills OpenCV image processing, crack segmentation, detection, width estimation, and pixel-to-mm calibration.

- Programming Tools Python, Google Colab, OpenCV, NumPy, Pandas, and Matplotlib.

- Frameworks Python-based image processing workflow and Google Colab environment.

- Research Skills Research paper reading, literature review, methodology comparison, and technical analysis.

- Problem-Solving Skills Debugging, parameter tuning, error handling, and improving system performance.

- Testing Skills Testing with multiple crack images and validating detection and measurement results.

- Documentation Skills Preparing reports, recording results, creating CSV reports, and maintaining project documentation.

- Teamwork / Communication Skills Improved technical communication, progress reporting, project discussion, and presentation skills.

4. Tasks Accomplished

- Completed Risk Classification and severity assessment.

- Completed Result Visualization with annotated crack images.

- Completed CSV Report Generation for analysis results.

- Tested the complete system using multiple crack images.

- Verified crack detection and width estimation results.

- Improved system performance through debugging and parameter tuning.

- Integrated all completed modules into the final project workflow.

- Started development of the ZIP Download feature, currently at 90% completion.

5. Tasks in Progress / Next Plan

- Complete the ZIP Download functionality for all generated project outputs.

- Integrate ZIP creation with the final project workflow.

- Perform final testing and debugging of the complete system.

- Verify all outputs including crack detection, width estimation, risk classification, visualization, and CSV report.

- Fix any remaining errors and integration issues.

- Complete final documentation, screenshots, and project presentation.

6. Learnings / Skills Acquired

- Improved OpenCV and Python programming skills for image processing.

- Learned practical crack detection, segmentation, and width measurement techniques.

- Gained knowledge of pixel-to-mm calibration and risk classification.

- Improved debugging, testing, and parameter-tuning skills.

- Learned to generate and manage CSV reports and project outputs.

- Improved research, documentation, and technical presentation skills.

References:

- Bodke, K., Bhirud, S., & Sangle, K. K. (2026). Enhanced Crack Width and Depth Measurement through Binary Image Processing and Geometric Analysis. Scientific Visualization, 18(1), 49–61.

- Flah, M., Suleiman, A. R., & Nehdi, M. L. (2020). Classification and Quantification of Cracks in Concrete Structures Using Deep Learning Image-Based Techniques. Cement and Concrete Composites, 114, 103781.

- Yu, L. (2022). Intelligent Crack Detection and Quantification in the Concrete Bridge: A Deep Learning-Assisted Image Processing Approach. Advances in Civil Engineering, 2022, 1813821.

Evaluation (To be filled by Mentor)

| Criteria | Bloom's Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks |
| --- | --- | --- | --- | --- | --- | --- |
| Progress as per Previous Plan | L3–Apply | All planned tasks completed | Most completed | Partial completion | Very little progress |  |
| Technical / Research Implementation | L4–Analyze | Excellent implementation with clear evidence | Good implementation | Basic implementation | Insufficient evidence |  |
| Quality of Deliverables | L5–Evaluate | High-quality, validated deliverables | Good quality | Acceptable | Poor / incomplete |  |
| Problem Solving & Challenges | L4–Analyze | Challenges clearly identified and effectively solved | Most issues addressed | Limited solutions | No clear effort |  |
| Planning for Next Phase | L6–Create | Clear, realistic and measurable plan | Mostly clear plan | Basic plan | No proper plan |  |
| Documentation & Presentation | L3–Apply | Well-structured and professional | Minor issues | Average clarity | Poor documentation |  |
| Total marks out of 100 |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Institute) Signature |
| --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________