PROJECT PROGRESS REPORT
PROJECT PROGRESS REPORT
(Reporting No. 09/ 10)
Reporting Period: From 10/08/2026 To 17/09/2026

1. Student Information

| Student Name | MAN VISHNUBHAI PATEL |
| --- | --- |
| Enrollment Number | 25IC03CA053 |
| Program/Branch | MCA / ICA |
| Semester | 3 |
| Contact Number | 8849948963 |
| Email ID | 25ic03ca053@ppsu.ac.in |

2. Project Details

| Type | Research Project |
| --- | --- |
| Department/Domain | MCA (DS/ML) /AI &ML |
| Mentor Name | Mr. Srikant Singh |
| Start Date | 08-06-2026 |
| End Date | 03-10-2026 |

3. Project Title

- OpenCV - Based System for Crack Identification and Width Estimation

4. Progress During the Reporting Period

A. Previous Reporting Review

| Planned Task | Status | Remarks |
| --- | --- | --- |
| Complete ZIP Download Functionality | Completed | ZIP Download feature completed and integrated into the project. |
| Final System Testing and Debugging | Completed | Tested the complete system and resolved identified errors. |
| Validate Complete Project Workflow | Completed | Verified the workflow from image upload to final report generation. |
| Fix Remaining Errors and Issues | Completed | Resolved major issues and improved system reliability. |
| Finalize Project Documentation | Completed | Prepared project documentation, screenshots, and result evidence. |
| Prepare Final Project Demonstration | Completed | Completed preparation of the final project presentation and demonstration. |

B. Work Completed During This Reporting Period

- Completed the remaining development tasks and finalized the complete project workflow.

- Completed ZIP Download functionality and integrated all project modules.

- Finalized crack detection, width estimation, risk classification, result visualization, and CSV reporting.

- Reviewed relevant research papers and finalized project references.

- Performed final system testing and debugging using multiple crack images.

- Verified the complete workflow and resolved identified issues.

- Successfully generated annotated images, CSV reports, and downloadable ZIP packages.

- Completed final project documentation, screenshots, and demonstration preparation.

C. Evidence / Deliverables Produced

| Sr. No. | Deliverable / Evidence | Description / Link / Attachment |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

Examples:

- Source Code / GitHub Link

- Screenshots

- Dataset

- Research Paper Review

- SRS / Design Document

- UML / Architecture Diagram

- Test Results

- Prototype

- Presentation

- Model Output

This will make Reporting 5–10 more verifiable.

D. Current Project Progress

Overall Project Completion: 100%

| Sr. No. | Project Component / Module | Status | Completion (%) |
| --- | --- | --- | --- |
| 1 | Library Installation | Completed | 100% |
| 2 | Import Libraries | Completed | 100% |
| 3 | Project Configuration | Completed | 100% |
| 4 | Image Upload | Completed | 100% |
| 5 | Image Preprocessing | Completed | 100% |
| 6 | Crack Segmentation | Completed | 100% |
| 7 | Crack Detection | Completed | 100% |
| 8 | Crack Width Estimation | Completed | 100% |
| 9 | Risk Classification | Completed | 100% |
| 10 | Result Visualization | Completed | 100% |
| 11 | CSV Report | Completed | 100% |
| 12 | ZIP Download | Completed | 100% |

E. Challenges / Issues Faced

- Faced minor issues during final system integration and testing.

- Encountered challenges in ensuring accurate crack detection under different lighting and image conditions.

- Required parameter adjustments to improve crack-width estimation and measurement consistency.

- Faced file-handling challenges while generating and downloading ZIP packages.

- Resolved errors related to output generation and verified the complete project workflow.

- Completed final testing and improved the overall system reliability.

F. Actions Taken / Solution Implemented

- Optimized OpenCV parameters to improve crack detection and image-processing results.

- Applied pre-processing and morphological operations to reduce noise and improve crack segmentation.

- Verified pixel-to-mm calibration to improve crack-width measurement consistency.

- Implemented debugging and error handling to resolve system issues.

- Improved ZIP file generation and organized output files for easy downloading.

- Performed final testing using multiple crack images and validated all modules.

- Integrated all modules into a complete and reliable project workflow.

G. Plan for Next Reporting

- Prepare the main project documentation with complete system details, methodology, and results.

- Complete the research paper writing based on the project methodology and findings.

- Review and organize research papers, references, and citations.

- Identify and fix minor project bugs to improve system stability.

- Perform final testing and verify all project modules.

- Finalize project screenshots, result analysis, and documentation for submission.

- Prepare the final project presentation and demonstration.

H. Learning / Skills Acquired

- Improved Python programming and OpenCV image-processing skills.

- Gained practical experience in crack detection, segmentation, and width estimation.

- Learned advanced techniques for image calibration, risk classification, and result analysis.

- Improved debugging, testing, and minor bug-fixing skills.

- Developed skills in technical documentation and research paper writing.

- Improved literature review, reference management, and research analysis.

- Gained experience in project maintenance, system integration, and final validation.

- Strengthened technical writing, presentation, and communication skills.

4. Tasks Accomplished

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

5. Tasks in Progress / Next Plan

_________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

6. Learnings / Skills Acquired

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________
References:

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Evaluation (To be filled by Mentor)

| Criteria | Bloom's Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks |
| --- | --- | --- | --- | --- | --- | --- |
| Progress as per Previous Plan | L3–Apply | All planned tasks completed | Most completed | Partial completion | Very little progress |  |
| Technical / Research Implementation | L4–Analyze | Excellent implementation with clear evidence | Good implementation | Basic implementation | Insufficient evidence |  |
| Quality of Deliverables | L5–Evaluate | High-quality, validated deliverables | Good quality | Acceptable | Poor / incomplete |  |
| Problem Solving & Challenges | L4–Analyze | Challenges clearly identified and effectively solved | Most issues addressed | Limited solutions | No clear effort |  |
| Planning for Next Phase | L6–Create | Clear, realistic and measurable plan | Mostly clear plan | Basic plan | No proper plan |  |
| Documentation & Presentation | L3–Apply | Well-structured and professional | Minor issues | Average clarity | Poor documentation |  |
| Total marks out of 100 |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Institute) Signature |
| --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________